🌟 GenAI-Enabled Compliance QA Assistant

Proof of Concept — Project Scope Document

🔹1. Project Objective

Audit QA reviewers spend extensive time validating whether frontline compliance assessment checklists fully and accurately address the regulatory requirements they refer to. This includes checking for correct interpretation, complete justification, and traceable supporting evidence.

The objective of this POC is to introduce Generative AI, supported by secure retrieval of regulatory and policy content, to assist Audit QA reviewers in this assessment. The solution will highlight missing or weak areas in frontline documentation and clearly explain why a rewrite or improvement may be needed — while ensuring that Audit QA retains full authority and responsibility for the assessment.

s

🔹2. Project Scope

This POC focuses on three product areas — DOD, Broker Deal, and Large Corporate Model. The AI solution will read both the compliance assessment content and the related regulatory requirement side-by-side, similar to how an auditor performs a structured review. It will check whether the response completely addresses what is required, whether appropriate regulatory or policy citations are included, and whether the explanation reflects the correct understanding of expectations.

Where documentation appears insufficient or contradictory, the solution will generate review notes that Audit QA can use to determine follow-up actions, without generating or rewriting frontline content.

To ensure accuracy and prevent hallucinations, regulatory and compliance guidance documents will be securely stored and retrieved only when relevant — so that all evaluation points are always backed by verifiable evidence. When a checklist refers to a document that is not provided due to regulatory restrictions, that row will be skipped with justification recorded.

At the end of each review cycle, the solution will produce an Audit Reviewer Pack in Word/PDF summarizing item-by-item verdicts, mapped citations, and rationales, making the review process more efficient, traceable, and consistent.

✅ Scope Component Summary

| Scope Component | What the Solution Will Do |
| --- | --- |
| Regulatory Alignment Check | Compare compliance assessment responses to regulatory requirement text |
| Completeness Check | Verify if responses answer requirements fully with adequate justification |
| Citation Check | Confirm presence of correct regulatory/policy references |
| Rewrite Recommendation Reasoning | If gaps exist → recommend rewrite with reasons only (no generated content) |
| Business Rule Enforcement | Ensure: Model Agnostic = Compliant / Non-Compliant → Return Plan must be None |
| Skip Logic | Skips checks where referenced documents are not provided, with justification |
| Secure Reference Retrieval (RAG) | Ensure all findings are based on approved documents, not AI guesswork |
| Document Types | DOD, Broker Deal, Large Corporate Model checklists |
| Supporting Docs | Regulatory guidance, Compliance Handling docs, PAMS |
| Output | Reviewer Pack (verdicts + reasons + citations) for Audit QA |

✅ No rewriting or auto-correction of frontline documentation
✅ AI only assists Audit QA reviewers with evaluation and reasoning

🔹3. Project Benefits

| Impact Area | Benefit |
| --- | --- |
| Audit Efficiency | ~30–40% reduction in effort for standard QA checks |
| Audit Defensibility | Every flag linked to regulatory/policy source |
| Documentation Quality | Better content reaches audit stage; reduced rework |
| Standardization | More consistent review outcomes across products |
| Reduced Regulatory Surprise | Issues caught earlier before escalation |
| Strategic Foundation | Expandable to additional models and audit processes |

🔹4. Deliverables & Timeline (8–10 Weeks)

A paced and realistic plan to ensure quality review and adequate SME feedback:

| When | Deliverable |
| --- | --- |
| Weeks 1–2 | Secure access + document onboarding + content organization |
| Weeks 2–4 | Grounded evaluation capability using retrieval from approved documents |
| Weeks 4–6 | Audit QA evaluation checks + rule enforcement + Reviewer Pack formatting |
| Weeks 6–8 | Internal testing with SMEs + clarity/tone refinements |
| Weeks 8–10 (buffer) | Extended testing, expanded samples, stakeholder readiness pack |

🕘 Total Duration: 8–10 Weeks

🔹5. Acceptance Criteria

| Area Evaluated | Target |
| --- | --- |
| Alignment of verdicts with SME review | ≥ 80% |
| No hallucinated findings or false citations | ✅ 0 tolerance |
| Usefulness of recommendations to Audit QA | ≥ 75% SME approval |
| Traceability of each flagged item | 100% linked to source |
| Stable and repeatable outputs | ≥ 95% consistency |
| Reviewer Pack readiness | ≥ 90% usable without edits |

🔹6. Key Assumptions

- Audit teams will provide sample checklists and supporting documents

- SME reviewers will validate early and final outputs

- All processing remains in secure, bank-approved environments

- POC intended as assisted QA, not replacing professional judgment